**CS 440 Meeting Minutes**

Group 24 Date: October 22, 2022 Time: 20:00 Duration: 60 minutes

Present, on time: Milind Kurma, Luke Kim, Punit Malpani, Sharmisha Parvathaneni

Present, not on time: None

Absent: None

**Synopsis:**

In the meeting, we distribute coding project to produce meaningful results before the presentation. We decided to focus on the advanced search and improve functionalities such as producing results with specific index. In this week, we plan to finish the part of scenario 2 including basic and advanced search as well as preparing the development project.

**Recent Accomplishments:**

We did not improve that much from the previous meeting minutes since many of members were busy with midterms. However, Punit finished the basic search functionalities.

We discussed on distributing the sprint for improving the results and collaboration for future improvement.

**Current Individual Activities:**

Punit will refine and finalize the basic search for better presentation. After that, Punit will join for the advanced search with Luke, Milind, and Sharmisha will focus on the advanced search for implementing the machine learning algorithms and producing meaningful results for the user.

For development project, we need to refine the diagrams and future requirements.

**Individual Action Items:**

Sharmisha, Luke, Milind will work on Advanced search page.

Punit will join the group after finalizing the basic search.

Luke will provide UI and other back-end process to provide better and specific description of the result.

Milind will do the main ML application that produces results from image processing.

Sharmish will do the ML application with Milind and creating meaningful description stored in DB to the user.

For Development project, all of team members will take part of the each tasks to add descriptions and requirements with clear diagrams and structured documentations.